**CS 346: Meeting MinutesLine Line**

Date: \_\_Feb 8, 2023\_\_\_\_\_\_\_\_\_\_ Team: 203\_\_\_\_\_\_

Present: Lindsay, Gillian, Oliver, Richard

Line LineAbsent:

# Agenda

-Set up initial clean project structure from Jeff’s suggestion

-Ensure everyone’s IntelliJ is working

-Figure out sprint tasks and break up the work

# Notes

-notes class (with title, text for now), data class

-create GUI buttons (menu bar, tool bar, scroll bar using border pane)

-set up basic text panel with plaintext

-want it to be able to open up any document (like Word?) -NO

-no saving yet, but able to type text and have tool bar. Could save notes for one session.

-similar look to Apple Notes

-icons from Flat Icon or <https://www.orioniconlibrary.com/icon-pack/interface/line>

-Model will be container of notes class and notes-list class (singleton)

-any data for note will go through Model

# Decisions

-Timeline for work done by next meeting

-Actions items for each person

-Look and feel will be similar to Apple Notes

# Actions

# -Redo tests - Oliver

# -Make a window and make it resizable (with border pane) - Oliver

# -Notes class first before anything else can be done - Richard

-Class for Notes List – Oliver (already done)

-Menu bar – Lindsay (top of borderpane) in vertical box

-Notes list – Gill (left of borderpane)

-Tool bar – Gill (top of borderpane)

-Create note, with default words, be able to edit - Richard

-Collapsible list of notes - Oliver

-Look into CSS skinables for different modes (light/dark) and how to colour objects after Standup

-Everyone sets up their own runner (<https://docs.gitlab.com/runner/install/>)

-Assign tasks on Gitlab – Lindsay